TEG — Tetrahedral Emergent Gravity

Research Roadmap & Derivation Chronogram

Miguel Ángel Franco León  |  February 2026  |  Zenodo 10.5281/zenodo.18729743

# Context and Strategic Objective

TEG v1.1 is published (Zenodo DOI secured). The derivation chain from Axiom 1 to sigma_eff = 0.1088 is complete and confirmed by 171 real SPARC galaxies to 0.72%. Three problems remain open and must be solved in order — each one unlocks the next.

The three open problems:

- BLOCKER — Derive r_J in physical units from the tetrahedral vacuum geometry → unlocks M_vac linear term → RMSE competitive with MOND

- Formalize the equipartition ansatz with LQG/CDT arguments → converts ansatz to publishable theorem

- Explore derivation of g† = 1.20×10⁻¹⁰ m/s² from TEG constants → connection to MOND acceleration scale

# Phase 1 — Weeks 1 to 6: Derive M_vac Linear (BLOCKER)

Priority: MAXIMUM. This is the single most important unsolved problem. Solving it makes TEG RMSE competitive with Verlinde/Yoon (~0.129 dex) and eliminates the main referee objection about M_vac ∝ r³.

| Week | Objective | Method | Success Criterion | Note |
| --- | --- | --- | --- | --- |
| W1-2 | Derivar r_J desde geometría tetraédrica | Conectar masa de Jeans M_J = 10^6 M_sun con radio físico r_J via densidad de la red de vacío | Ecuación cerrada r_J(M_b, z_fund) sin parámetros libres | BLOCKER — desbloquea todo |
| W3 | Derivar r_trans = 2·r_J | Condición D_V·Vol > D_A·Area con r_J derivado → transición exacta | r_trans expresado solo en constantes TEG y M_b(r) | Depende de W1-2 |
| W4-5 | Derivar M_vac lineal | M_vac(r) = ln2 · M_b,tot · (r/r_trans) para r > r_trans, cero parámetros | RMSE < 0.12 dex en 171 galaxias — competitivo con Verlinde/Yoon | Depende de W3 |
| W6 | Validar en 171 galaxias + re-sweep z | Correr script completo con M_vac lineal y sigma_eff derivado por z | z=4 sigue ganando el sweep con M_vac lineal. Si no, revisar derivación. | Criterio de falsificación |

Key equation to derive:

r_J must emerge from: M_J = (4/3)π r_J³ · ρ_vac  where  ρ_vac = f(z_fund, G, constants)

If ρ_vac can be expressed in TEG constants alone, r_J becomes a derived quantity and M_vac ∝ r follows with zero free parameters.

# Phase 2 — Weeks 7 to 10: Formalize Equipartition

The equipartition ansatz (sigma_eff = sigma_UV / 3) is confirmed empirically to 0.72% but is not proved. This phase constructs the strongest possible argument from existing LQG and CDT literature.

| Week | Objective | Method | Success Criterion | Note |
| --- | --- | --- | --- | --- |
| W7-8 | Formalizar ansatz de equipartición | Construir argumento desde amplitudes spin-foam LQG: nodos 4-valentes en régimen semiclásico → distribución uniforme de sigma_UV entre 3 grados de libertad | Argumento formal publicable aunque no sea demostración completa | Apoya peer review |
| W9 | Buscar correspondencia CDT | Revisar Ambjorn-Jurkiewicz-Loll 2005+: fase de Sitter extendida → verificar si D_eff = ln8 aparece en simulaciones | Cita directa o correspondencia cuantitativa con D_spec ≈ 2.079 | Refuerza Sección 9 |
| W10 | Redactar Sección de prueba de equipartición | Escribir argumento completo con referencias LQG/CDT | Sección autónoma incorporable a TEG v1.3 | Listo para incorporar |

Key references to study:

Modesto 2009 (LQG fractal dimension), Rovelli-Smolin 1995 (4-valent nodes), Ambjorn-Jurkiewicz-Loll 2005 (CDT de Sitter phase), Reuter-Saueressig 2012 (asymptotic safety).

# Phase 3 — Weeks 11 to 14: g†, Academic Contact, Submission

With M_vac linear and equipartition formalized, TEG is ready for peer review. This phase explores the remaining theoretical connection and initiates formal academic contact.

| Week | Objective | Method | Success Criterion | Note |
| --- | --- | --- | --- | --- |
| W11-12 | Explorar derivación de g† | Intentar conectar a_0 = 1.20×10^-10 m/s² con constantes TEG: G, ln2, ln4, ln8, M_J | Expresión dimensional a_0 = f(constantes TEG) o demostración de imposibilidad | Si falla: documenta la imposibilidad honestamente |
| W13 | Preparar email a Varieschi | DOI en mano. Pregunta específica sobre discrepancia de signo con NFDG. Una pregunta técnica, no un pitch. | Email enviado, respuesta o no respuesta | Primer contacto académico |
| W14 | Evaluar submission a MNRAS Letters | Revisar scope, format guide, cover letter. Decidir si TEG v1.2 cumple el bar para Letters. | Decisión: submit o necesita más validación primero | Hito de publicación formal |

# Milestones and Zenodo Versions

| Deadline | Version | What it contains | Action |
| --- | --- | --- | --- |
| Fin Semana 6 | TEG v1.2 | M_vac lineal derivado y validado. RMSE < 0.12 dex. | ZENODO v2 |
| Fin Semana 10 | TEG v1.3 | Equipartición formalizada con LQG/CDT. Paper listo para peer review. | ZENODO v3 |
| Fin Semana 14 | TEG v1.4 / Submission | g† explorado. Contacto académico. Decision de journal. | MNRAS / arXiv |

# Falsification Criteria

Each phase has a hard falsification criterion. If it fails, the derivation path is wrong and must be revised — not patched.

| Phase | If this fails... | What it means | Action |
| --- | --- | --- | --- |
| Phase 1 | r_J cannot be derived from TEG constants alone | M_vac requires a free parameter — TEG v1.1 is the honest limit | Document failure, keep r³ term, state openly in paper |
| Phase 1 | M_vac linear gives RMSE > cubic on 171 galaxies | Linear profile is wrong physical model for exterior | Explore r² intermediate or mass-dependent transition |
| Phase 1 | z=4 loses the z-sweep with M_vac linear | Model is sensitive to M_vac profile — z selection not robust | This is a major problem — requires axiom re-examination |
| Phase 2 | LQG/CDT give no argument for equipartition | Ansatz remains ungrounded — must state this more strongly | Downgrade from 'derived' to 'empirical parameter' in v1.3 |
| Phase 3 | g† cannot be expressed in TEG constants | TEG is incomplete at the acceleration scale — honest limitation | Document as open problem, do not force a derivation |

# Working Principles

- Never fit a parameter to make RMSE look better. Every constant must have a geometric origin or be declared empirical.

- If a derivation fails, document the failure. A documented failure is science. A hidden failure is fraud.

- Each Zenodo version supersedes the previous but the old DOI remains valid. The record of honest progress is part of the work.

- The same geometry that gave us z=4 and sigma_eff will give us r_J, g†, and everything else — or it will tell us where the framework breaks. Both outcomes advance science.

The model stands or falls on its predictions. That is science.